# Tier Management

Scope Questions for Product & Tech Lead

Date: 2026-04-15  |  Status: OPEN  |  Branch: raidlc/ai_tier

Severity Guide:  BLOCKER = cannot proceed  |  HIGH = affects architecture  |  MEDIUM = affects scope  |  LOW = nice-to-have clarity

# A. Tier Lifecycle & State Management

## Q1. Deletion is DRAFT-only -- Confirm?

Severity: HIGH    |    Decides: Product + Tech Lead

Deleting an ACTIVE tier corrupts customer data -- members lose slab assignment, CSV strategy indices break for all higher tiers.

Proposed rule: DRAFT = hard delete allowed. ACTIVE = only STOP (soft-delete) allowed.

STOP behaviour: prevents new members entering, keeps existing members until natural upgrade/downgrade, preserves historical data.

Follow-up: What is the UX for STOP? Confirmation dialog showing member count before allowing stop?

Decision: ________________________________________

## Q2. Multiple Drafts -- What Happens When One Goes Live?

Severity: HIGH    |    Decides: Product + Tech Lead

Scenario: Program has SILVER, GOLD, PLATINUM -- all in DRAFT state.

PLATINUM is submitted and approved (becomes ACTIVE). What happens to the GOLD draft?

| Option | Behaviour | Risk |
| --- | --- | --- |
| A. Auto-invalidate | GOLD draft auto-rejected with system comment | User loses draft work |
| B. Keep as-is | GOLD draft remains DRAFT, user can still submit later | Draft may reference stale serial numbers or outdated tier ordering |
| C. Force sequential | Lower tiers must go live before higher tiers | Most restrictive, but safest for CSV index integrity |

Decision: ________________________________________

## Q3. "Scheduled" vs "Pending Approval" KPI

Severity: MEDIUM    |    Decides: Product

UI mockup shows "Scheduled: 0" but tiers have no future activation date (unlike promotions).

Current replacement: "Pending Approval" count. Is this the right metric?

Do we need a tierScheduler for future-dated tier activation? (If yes, separate epic.)

Should we reserve a scheduledGoLiveDate field in the schema now for future use?

Decision: ________________________________________

# B. Data & Statistics

## Q4. tier_stats Table -- Do We Need It?

Severity: MEDIUM    |    Decides: Tech Lead

Current design: cron job caches member count per tier directly in MongoDB tier document (memberStats.memberCount + lastRefreshed timestamp).

If 10,000 customers at 11:00 AM and 10,100 at 1:30 PM -- is showing the difference meaningful?

Do we need a separate tier_stats table at all, or is cached count in MongoDB sufficient?

If yes, what granularity? Snapshot every N minutes? Daily rollup? Hourly?

Is "last refreshed at X" timestamp sufficient for v1?

Do we need trend data (e.g., +100 members in last 24h)? This would require historical storage.

| Option | Description |
| --- | --- |
| A. No separate table | Cached count in MongoDB with last-refreshed timestamp (current design) |
| B. Snapshot table | New tier_stats table with periodic snapshots for trend analysis |
| C. Deferred | Start with Option A, add historical tracking in v2 if needed |

Decision: ________________________________________

# C. UI / UX Decisions

## Q5. "Save as Draft" on Every Page of the Wizard?

Severity: LOW    |    Decides: Product

Tier creation wizard has 3 steps: General, Eligibility, Validity & Renewal.

Should every step have a Save as Draft button?

| Option | Behaviour | Trade-off |
| --- | --- | --- |
| A. Every page | User can save incomplete tier at any step | Creates potentially invalid drafts (name but no eligibility) |
| B. Last page only | Draft saved only after completing all steps | User loses work if they navigate away mid-wizard |
| C. Auto-save + explicit | Auto-save to session on every step; explicit Save only on last page | Best of both -- no data loss, no invalid drafts in DB |

Decision: ________________________________________

## Q6. Tier Reordering is NOT Allowed -- Confirm?

Severity: BLOCKER    |    Decides: Tech Lead + Product

Entire points engine relies on serialNumber as array index into CSV strategy strings.

~50 call sites across 15 production files use serialNumber-1 or serialNumber-2 as array index.

Reordering would make serial numbers non-contiguous, causing IndexOutOfBoundsException across every core loyalty flow.

Serial numbers are: auto-assigned on creation, immutable after assignment, never reused after deletion.

Need explicit sign-off that Tier Settings page will NOT include drag-and-drop reorder.

Decision: ________________________________________

## Q7. Program Creation -- Where Does It Live?

Severity: MEDIUM    |    Decides: Product

If the landing page shows Tiers, Subscriptions, and Benefits as tabs -- where does Program Creation go?

| Option | Description |
| --- | --- |
| A. Separate top-level page | Program creation is its own page; tiers/subscriptions/benefits are sub-pages within a program |
| B. Inline on landing page | Create Program is a CTA on landing page; creating program is prerequisite before adding tiers |
| C. Wizard step 0 | Before tier wizard, user selects or creates a program |
| D. Already exists | Program creation exists elsewhere in admin UI; tier page just needs a program selector dropdown |

Decision: ________________________________________

# D. Business Rules & Criteria

## Q8. Supported Criteria Types -- Only Three?

Severity: MEDIUM    |    Decides: Product + Tech Lead

Current codebase supports: CURRENT_POINTS (available balance), CUMULATIVE_POINTS (lifetime earned), CUMULATIVE_PURCHASES (lifetime spending).

Engine also has LIFETIME_POINTS, LIFETIME_PURCHASES, TRACKER_VALUE -- are these synonyms or distinct?

BRD mentions "spending" in eligibility -- confirm this maps to CUMULATIVE_PURCHASES?

Is TRACKER_VALUE (custom tracker metrics) needed in v1, or deferred?

Key constraint: A program uses ONE criteria type for ALL its tiers. UI should enforce this (dropdown disabled after first tier created). Confirm?

| Criteria Type | Description | Include in v1? |
| --- | --- | --- |
| CURRENT_POINTS | Customer's current available (unspent) points | Yes |
| CUMULATIVE_POINTS | Total points ever earned (lifetime) | Yes |
| CUMULATIVE_PURCHASES | Total purchase amount (lifetime spending) | Yes |
| TRACKER_VALUE | Custom tracker-based metrics | ? (needs decision) |

Decision: ________________________________________

## Q9. Group Conditions in Upgrade Eligibility -- What Are They?

Severity: HIGH    |    Decides: Product

Current model: flat list of activities with a single AND/OR operator connecting all conditions.

UI mockup references "Group Conditions" in qualifying conditions for upgrade.

Does this mean nested groups with mixed AND/OR?  e.g. (Spending >= 550 AND Txns >= 2) OR (Points >= 1000)

Or does it mean grouping by activity type?

If nested groups are needed: MongoDB schema, validation logic, and Thrift sync all need redesign. This is scope-expanding.

| Option | Description | Impact |
| --- | --- | --- |
| A. Flat list (current) | Single AND/OR connecting all conditions | No change needed |
| B. One-level nesting | (A AND B) OR (C AND D) -- groups of conditions | Schema change, moderate effort |
| C. Arbitrary nesting | Full expression tree with unlimited depth | Major redesign, separate epic |

Decision: ________________________________________

## Q10. What Does Downgrade Schedule Mean?

Severity: MEDIUM    |    Decides: Product

Two enum values defined: MONTH_END (evaluate at end of month) and DAILY (evaluate every day).

Is this correct -- downgrade schedule = how often we check if a member should be downgraded?

Is a third option needed? e.g. ON_RENEWAL_DATE (check only when membership period expires)

Relationship with membershipDuration: if duration = 12 months and schedule = MONTH_END, do we check at the 12th month-end only, or every month-end?

Does schedule affect when downgrade happens or when it is evaluated?

| Value | Behaviour |
| --- | --- |
| MONTH_END | Batch evaluation at end of every month |
| DAILY | Continuous/daily evaluation |
| ON_RENEWAL_DATE (proposed) | Check only when member's tier validity expires |

Decision: ________________________________________

## Q11. No Nudges / Communications in Tier Creation -- Confirm?

Severity: LOW    |    Decides: Product

BRD mentions nudges for upgrade, renewal reminders, expiry warnings.

Current system configures communications through a separate Activities module, not through tier creation.

Tier creation wizard will NOT have a Configure Notifications step. Confirm?

Should UI show a hint/link: "Configure notifications for this tier in Activities"?

The nudges free-text field in schema -- is it for internal notes or does it serve a functional purpose?

Decision: ________________________________________

# E. Architecture & Technical

## Q12. Base Tier (serialNumber=1) -- Special Rules?

Severity: HIGH    |    Decides: Tech Lead

Base tier has special engine behaviour: no upgrade threshold, cannot downgrade below it, no eligibility criteria, automatic enrollment.

Can the base tier be edited? (Name, description, benefits -- presumably yes. Eligibility -- not applicable.)

Can the base tier be stopped/deleted? (Would leave members with no tier.)

Should UI enforce that at least one tier (base) always exists per program?

Is the base tier auto-created when a program is created, or does the user create it manually?

Decision: ________________________________________

## Q13. Rollback Strategy -- What If Thrift Sync Fails?

Severity: HIGH    |    Decides: Tech Lead

Approval flow: MongoDB status -> ACTIVE, then Thrift call syncs to MySQL.

If Thrift fails: MongoDB says ACTIVE but MySQL does not have the tier. Inconsistent state.

MongoDB + Thrift combination is NOT atomic (ADR-07 atomicity applies only within the Thrift call itself).

| Option | Behaviour | Trade-off |
| --- | --- | --- |
| A. Compensating transaction | On Thrift failure, revert MongoDB status to PENDING_APPROVAL | Simple, but user must re-approve |
| B. Retry queue | Mark as SYNC_PENDING, background job retries | Eventually consistent, but adds complexity |
| C. Manual intervention | Alert admin, provide Retry Sync button in UI | Least automated, but most transparent |

Decision: ________________________________________

## Q14. Max Tier Count Per Program?

Severity: LOW    |    Decides: Product + Tech Lead

Current cap: 50 tiers per program (typical programs have 3-7).

Is 50 the right cap, or should it be lower (e.g., 20)?

Should the cap be configurable per org, or hardcoded?

Does the cap include STOPPED tiers, or only ACTIVE + DRAFT?

Decision: ________________________________________

## Q15. Existing Programs -- Bootstrap or Ignore?

Severity: MEDIUM    |    Decides: Product + Tech Lead

Decision GQ-2: new system for new programs only. Old programs keep current system.

When admin opens tier listing for an existing program, what do they see? Empty state? Error? Read-only view from MySQL?

How does admin manage existing program tiers? (Old UI forever?)

Is a future migration path planned? Should schema accommodate it (e.g., metadata.migratedFromLegacy)?

| Option | Description |
| --- | --- |
| A. Invisible | Existing programs not shown in new UI at all |
| B. Read-only view | Show existing tiers pulled from MySQL, but no edit capability |
| C. Migration tool | Provide a one-click bootstrap that imports existing tiers into MongoDB |
| D. Gradual rollout | Start with new programs, add bootstrap later as separate epic |

Decision: ________________________________________

# Summary

| # | Question | Severity | Who Decides | Decision |
| --- | --- | --- | --- | --- |
| Q1 | DRAFT-only deletion | HIGH | Product + Tech |  |
| Q2 | Multiple drafts, one goes live | HIGH | Product + Tech |  |
| Q3 | Scheduled KPI replacement | MEDIUM | Product |  |
| Q4 | tier_stats table granularity | MEDIUM | Tech Lead |  |
| Q5 | Save as Draft on every page | LOW | Product |  |
| Q6 | Tier reordering blocked | BLOCKER | Tech + Product |  |
| Q7 | Program creation location | MEDIUM | Product |  |
| Q8 | Only 3 criteria types in v1 | MEDIUM | Product + Tech |  |
| Q9 | Group conditions = nested AND/OR? | HIGH | Product |  |
| Q10 | Downgrade schedule meaning | MEDIUM | Product |  |
| Q11 | No nudges in tier creation | LOW | Product |  |
| Q12 | Base tier special rules | HIGH | Tech Lead |  |
| Q13 | Thrift sync failure rollback | HIGH | Tech Lead |  |
| Q14 | Max tier count | LOW | Product + Tech |  |
| Q15 | Existing program visibility | MEDIUM | Product + Tech |  |

Reviewed by: ________________________     Date: ____________